7: Check- in System for Hilton Hotels
ZJJ
Milestone 4: Project Manager/ Deployment Engineer 
Document Author: Jessica Asare

Project Manager- Jessica Asare

Sprint Plan Overview:

The project is structured into three sprints, each focused on major deliverables essential for developing and deploying the Hilton Hotel Room Check System. Each sprint is designed to ensure steady progress, stakeholder visibility, and iterative improvements based on feedback.

Sprint 1 - System Setup and Requirements Analysis (Nov 4 – Nov 10)

During this sprint, the development team focuses on setting up the Git repository, establishing version control protocols, and finalizing the system requirements. The requirements analyst and software engineer will collaborate to define user stories and ensure all functional and non-functional requirements, such as reliability, usability, and adaptability to make sure they are well documented. Stakeholders can expect:

- A finalized Software Requirements Specification document

- Initial system architecture and database schema drafts

- A clear backlog of prioritized user stories

Sprint 2 - Core Functionality and Interface Design (Nov 11 – Nov 24)

This sprint focuses on developing and testing the main system features. The team implements core functions, including room availability tracking, guest check-in/out processing, and real-time status updates for rooms. The interface is designed to ensure that hotel staff can easily navigate and perform tasks efficiently. Stakeholders can expect:

- A functional prototype with a user-friendly interface

- Integration of basic check-in/check-out logic

- Internal testing reports and initial user feedback

Sprint 3 – Testing, Maintenance, and Deployment Preparation (Nov 25 – Dec 3)

The final sprint centers on testing, bug fixes, and preparing the system for deployment. The testing engineer conducts comprehensive functionality and performance tests to ensure system stability under concurrent use. The project manager ensures that all documentation, including troubleshooting guides and user manuals, is complete. Stakeholders can expect:

- A stable and tested final build ready for deployment

- Documentation for maintenance and troubleshooting

- A live demonstration of the Room Check System

Planning Poker and Estimation Process:

The team uses Planning Poker to estimate the effort required for each user story. In this process, each team member privately assigns a numerical estimate based on the complexity and effort needed to complete a task. After all estimates are revealed, the team discusses any discrepancies until a consensus is reached.

User stories that did not reach immediate consensus included:

- “Staff should be able to update room conditions and maintenance notes.”

The team debated whether this feature required integration with an external cleaning service module or could be handled internally.

- “The system should automatically reassign guests if a room becomes unavailable.”

This story was initially underestimated but later recognized as high complexity due to dependencies on room inventory logic and user permissions.

Through discussion, the team aligned adjusted estimates and refined these stories to fit within the sprint timeline and maintain feasibility.

Team Progress and Delivery Status:

Overall, the team is on track to meet the final project completion deadline of December 3. Each member has clearly defined roles and has demonstrated consistent progress. The development team, including the software and data engineers, has successfully completed the initial setup and core logic development. Early-stage testing has revealed minor interface issues, which are being promptly addressed to ensure system stability. The project manager continues to maintain transparent communication among team members and oversees Git version control practices to prevent merge conflicts and ensure smooth coordination throughout the project.

The team’s collaboration and adherence to Agile practices have positioned the project for successful delivery. Stakeholders can expect a stable, intuitive, and efficient Room Check System that aligns with Hilton’s operational goals of improving check-in efficiency and guest satisfaction.